RankPilot AI – Implementation Plan

Version: 1.0
Document Type: Implementation Plan
Project: RankPilot AI
Prepared By: Maaz Ansari
Development Methodology: Agile Sprint-Based Development
Estimated Development Time: 2–3 Weeks (MVP)

Table of Contents

- Project Overview

- Development Goals

- Development Methodology

- Project Timeline

- Milestones

- Sprint Planning

- Phase-wise Implementation

- Task Breakdown

- Deliverables

- Testing Strategy

- Code Review Checklist

- Deployment Checklist

- Definition of Done

- Future Development Plan

1. Project Overview

Objective

Build the Minimum Viable Product (MVP) of RankPilot AI that validates the core idea of AI-assisted SEO analysis.

The MVP must allow users to:

- Enter a website URL

- Scan website SEO elements

- Generate an SEO score

- Explain SEO issues using AI

- Display recommendations in a dashboard

2. Development Goals

Primary Goals

- Build a functional website scanner

- Build an SEO analysis engine

- Build an SEO scoring engine

- Integrate Gemini AI

- Build FastAPI APIs

- Build a Streamlit MVP interface

Out of Scope

The following features will not be developed in Version 1:

- User Authentication

- User Accounts

- Database Persistence

- Report History

- Competitor Analysis

- Keyword Research

- Multi-Agent AI

- AEO

- Auto Fix

- WordPress Integration

- Shopify Integration

3. Development Methodology

The project will follow Agile with short milestones.

Each milestone must:

- Produce a working feature.

- Be independently testable.

- Be committed to Git.

- Pass basic testing before moving to the next milestone.

4. Project Timeline

| Week | Goal |
| --- | --- |
| Week 1 | Project Setup + Website Scanner |
| Week 2 | SEO Engine + AI Integration |
| Week 3 | FastAPI + Streamlit + Testing |

5. Milestones

Milestone 1 – Project Setup

Objective

Prepare the development environment.

Tasks

- Create GitHub repository

- Create project structure

- Create Python virtual environment

- Install dependencies

- Configure .env

- Create README

- Initialize Git

Deliverables

RankPilot-AI/

backend/

docs/

README.md

requirements.txt

.env.example

Estimated Time

1 Day

Success Criteria

- Project runs locally

- Dependencies installed

- Git initialized

Milestone 2 – Website Scanner

Objective

Extract SEO information from websites.

Tasks

- URL validation

- Download HTML

- Parse HTML

- Extract Title

- Extract Meta Description

- Extract H1 Tags

- Count Images

- Detect Missing ALT

- Detect robots.txt

- Detect sitemap.xml

- Count Internal Links

Deliverables

Scanner JSON

Estimated Time

2 Days

Success Criteria

Scanner works on at least 10 websites.

Milestone 3 – SEO Analysis Engine

Objective

Analyze scanner output.

Tasks

- Create SEO rules

- Detect issues

- Assign priorities

- Generate issue list

Deliverables

SEO Analysis JSON

Estimated Time

2 Days

Milestone 4 – SEO Score Engine

Objective

Calculate SEO Score.

Tasks

- Define score weights

- Calculate total score

- Determine website health

Deliverables

SEO Score JSON

Estimated Time

1 Day

Milestone 5 – Gemini AI

Objective

Generate AI explanations.

Tasks

- Create prompts

- Integrate Gemini API

- Parse AI response

- Generate recommendations

- Generate priority action plan

Deliverables

AI Recommendation JSON

Estimated Time

2 Days

Milestone 6 – Report Generator

Objective

Merge all outputs.

Tasks

Merge:

- Scanner Output

- SEO Analysis

- SEO Score

- AI Recommendations

Deliverables

Final Dashboard JSON

Estimated Time

1 Day

Milestone 7 – FastAPI Backend

Objective

Create REST APIs.

APIs

POST /analyze

GET /health

Deliverables

Working REST APIs

Estimated Time

1 Day

Milestone 8 – Streamlit Interface

Objective

Create MVP UI.

Components

- URL Input

- Analyze Button

- SEO Score Card

- Website Health Card

- Issues List

- AI Recommendations

- Priority Action Plan

Estimated Time

2 Days

Milestone 9 – Testing

Objective

Verify complete application.

Test Cases

- Valid URL

- Invalid URL

- Website unavailable

- Timeout

- Missing robots.txt

- Missing sitemap.xml

- Gemini API failure

- HTML parsing failure

Deliverables

Bug-free MVP

Estimated Time

2 Days

Milestone 10 – Deployment

Objective

Deploy MVP.

Environment

Backend

- FastAPI

Frontend

- Streamlit

Hosting

- Local

- Render (optional)

- Streamlit Community Cloud (optional)

Deliverables

Working public demo

Estimated Time

1 Day

6. Task Breakdown

| Phase | Task | Owner | Status |
| --- | --- | --- | --- |
| Setup | Repository & Environment | Developer | Pending |
| Scanner | HTML Extraction | Developer | Pending |
| SEO | Rule Engine | Developer | Pending |
| AI | Gemini Integration | Developer | Pending |
| Backend | FastAPI APIs | Developer | Pending |
| Frontend | Streamlit UI | Developer | Pending |
| Testing | QA | Developer | Pending |

7. Testing Strategy

Unit Testing

- Scanner

- SEO Engine

- AI Engine

Integration Testing

- API + Scanner

- Scanner + SEO Engine

- SEO Engine + AI

- AI + Report Generator

End-to-End Testing

URL → Dashboard

8. Code Review Checklist

- Code follows naming conventions.

- Functions have single responsibility.

- No hardcoded API keys.

- Error handling implemented.

- Logging included.

- Code documented.

9. Deployment Checklist

- .env configured

- Dependencies installed

- APIs working

- Streamlit connected

- Gemini API tested

- README updated

10. Definition of Done

A milestone is complete only when:

- Feature implemented.

- Feature tested.

- No critical bugs.

- Code committed.

- Documentation updated.

11. Future Roadmap

Version 1.1

- SQLite persistence

- Download reports

Version 2.0

- User authentication

- Report history

- PostgreSQL

Version 3.0

- Multi-Agent AI

- AEO

- Competitor Analysis

Version 4.0

- Auto Fix

- WordPress Integration

- Shopify Integration

Git Branch Strategy

main

│

develop

│

├── feature/project-setup

├── feature/scanner

├── feature/seo-engine

├── feature/seo-score

├── feature/ai-engine

├── feature/report-generator

├── feature/api

├── feature/streamlit-ui

└── feature/testing

Engineering Best Practices

- Commit code after every completed milestone.

- Keep commits small and meaningful.

- Write reusable functions and avoid duplication.

- Test each module independently before integration.

- Maintain documentation alongside code changes.

- Do not begin a new milestone until the previous one meets its success criteria.